Dave Necrason

CS250 Final Project – Sprint Review and Retrospective

4/18/2026

Throughout this project I had the opportunity to work through multiple roles on a Scrum-Agile team as we developed an application for SNHU travel. Experiencing the project as a Product Owner, Developer, Tester and Scrum Master allowed me to develop a complete picture of how the team fits together into a cohesive whole. This retrospective will reflect on our work, complications, successes and the specific advantages of the Scrum-Agile framework, particularly when compared to the waterfall model previously used by ChadaTech.

As a Product Owner my job focused on ensuring that the vision of SNHU travel was clear and respected while also keeping expectations realistic and in line with what was actually doable by the team during a sprint. Specifically, early on, the customers made it clear that they wanted customized destination recommendations based on saved preferences; as the Product Owner, I took this end goal and managed the backlog in order to prioritize the most key features first, allowing the team to focus their efforts collaboratively.

The Developer role gave me a different perspective. Rather than managing an abstract backlog for the team, I was now being given specific tasks that needed to be completed. For the destination recommendation feature, that meant creating a preference-storing feature for profiles, customizing how the recommended packages would appear to the user and more; I needed to take what I was given by the product owner and implement it, while staying true to the customer’s vision. This contributes to the success of the project in a Scrum framework by translating the Product Owner’s backlog into something concrete to be shown at a Sprint review.

As a Tester I was responsible for making sure that a story actually met the customers’ acceptance criteria before it was marked done. While it sounds straightforward, this required the ability to understand the customer’s vision and how it might conflict with what the team feels is “good enough”. Having a distinct role for a tester ensures that this aspect of the process is given sufficient attention, as in the case of the destination recommendation feature, where I had to ensure that saved preferences and resulting recommendations were being implemented in the way that the customer wanted.

The Scrum Master role focused less on the product itself and more on the implementation of Scrum within the team. My job centered on being a servant-leader, supporting the team through difficulties, fostering a collaborative environment, and ensuring that Scrum principles were being utilized effectively, all with the goal of delivering an outstanding product. More concretely, as Scrum Master I was responsible for facilitating Scrum events such as Daily Scrums where team members can check in and express concerns, and Sprint Reviews where work could be shown to the client. In times of mid-sprint difficulty, rather than allowing the team to lose momentum, I was able to step in and ensure that the sprint stayed on track.

The Scrum-Agile approach provided clarity around the importance of well-defined user stories. The idea of implementing a dynamic recommendation system that responds to user preferences sounds simple, but without a clear process of how that is to be implemented, it’s left open to interpretation by different team members. During backlog refinement, the Product Owner clarified the acceptance criteria and cut down ambiguity, allowing the team to implement this feature in a way that would satisfy the client. This clean cycle of refinement, building, testing, and showing is a great example of Scrum at work. At the Sprint Review, the feature was able to be demonstrated to SNHU travel and be accepted, bringing the sprint to a clean close.

Midway through the project, the Product Owner, Christy, called a team meeting after returning from a discussion with SNHU travel management. They had decided, based on an industry report, that detox and wellness vacations should be prioritized in the booking tool. The team’s initial reaction of concern about wasted work was quickly put to rest with the reassurance that core functionality would stay the same, but as this was an Agile environment, deadlines would not change. To handle this, the backlog was able to be re-prioritized by the Product Owner to make room for this new development. This adaptable, flexible character of Agile kept disruption to a minimum, giving the team a clear path forward in spite of interruptions.

Two essential communication practices that came along with the Scrum framework were the initial client meeting and the Daily Scrum. In the initial client meeting, the Product Owner and Scrum Master met with the president of SNHU travel in order to establish the project’s direction. Rather than relying on assumptions, this initial meeting allowed the team to develop a comprehensive understanding of the client’s vision, and the Product Owner was able to tailor the backlog in turn. For example, rather than presenting a predefined plan, the Product Owner opened the meeting by asking the president what she hoped to achieve, which led to the president expanding on SNHU Travel’s goal of expanding into niche vacation packages. With the Daily Scrum, the Scrum Master was able to foster a collaborative team-meeting environment in which team members could express concerns, highlight real or potential roadblocks, and focus on what was being done well. The Scrum Master acted as a facilitator rather than a leader here, once again demonstrating the cooperative nature of Agile development.

The two tools that helped the most to keep the team organized were the sprint board and the shared product backlog. The sprint board, which was reviewed at Daily Scrum meetings and Sprint Planning sessions, offered the team clarity around the state of the sprint, making issues easy to spot and address before they became serious problems. The product backlog was maintained and dynamically adjusted by the Product Owner before each Sprint Planning session, making sure that the team was given clearly defined stories that they could commit to. These tools keep things flexible and current, allowing the team to stay up-to-date and focused.

The Scrum-Agile approach offered clear advantages for the SNHU Travel project. The iterative structure was well suited to a client with a still-developing vision. SNHU Travel came to the initial meeting with a fairly general vision of expanding the company’s customer base through niche vacation packages, but specifics emerged as we moved through the project, and if our team was using a waterfall model, we might’ve struggled to adapt more than we did with Scrum. The mid-project pivot to emphasize detox and wellness packages didn’t throw off sprint in any serious way as the inherent flexibility of an Agile framework allowed dynamic re-prioritization to accommodate this change.

To highlight a negative of Scrum-Agile, it could be pointed out that the time required for Sprint Planning, Daily Scrums, Reviews and so forth were significant, and for a small team this can present a challenge. A more structures, upfront framework could cut down on the time spent on events, maximizing time spent on development. Despite this, Scrum-Agile was certainly the right choice for this project. A waterfall approach would’ve required a more complete vision before development began; Scrum allowed us the flexibility to deliver a product in line with the client’s changing needs, which led to a better outcome than the more rigid planning of waterfall likely would have.